SENTINELLITE

Mini SIEM + SOAR Cybersecurity Platform

Project Development Manual

Cybersecurity • DevOps • CloudOps

# 1. Project Overview

SentinelLite is a lightweight Security Information and Event Management (SIEM) and Security Orchestration, Automation and Response (SOAR) platform. The system will collect security logs, normalize events, detect suspicious activity, generate and manage alerts, track incidents, and execute controlled response playbooks.

The project also incorporates practical DevOps and CloudOps practices, including Git-based development, containerization, CI/CD, Linux administration, cloud deployment, networking, monitoring, and infrastructure automation.

## Core Workflow

Log Sources → Log Collector → Parser & Normalizer → Event Storage → SIEM Detection Engine → Alert Manager → Incident Management → SOAR Playbook Engine → Response Actions → Audit & Monitoring

# 2. Project Objectives

- Collect security logs from Linux systems.

- Normalize different log formats into a common event structure.

- Detect suspicious activities using configurable rules.

- Generate and prioritize security alerts.

- Correlate related security events.

- Provide a web-based security dashboard.

- Manage incidents through their lifecycle.

- Automate selected incident-response actions.

- Maintain an audit trail of security activities.

- Containerize the application for consistent deployment.

- Implement automated testing and CI/CD.

- Deploy the platform on a cloud virtual machine.

- Monitor application and infrastructure health.

# 3. Technology Stack

| Area | Technology | Purpose |
| --- | --- | --- |
| Programming | Python 3 | Core application, detection and automation |
| Backend | Flask | Web backend and APIs |
| Frontend | HTML/CSS/JavaScript | Security dashboard |
| Database | SQLite / PostgreSQL | Events, alerts, incidents and audit data |
| Data Formats | JSON/JSONL, YAML | Events, rules and playbooks |
| Operating System | Linux | Log source and server environment |
| Version Control | Git + GitHub | Source control and collaboration |
| Containers | Docker + Docker Compose | Reproducible deployment |
| CI/CD | GitHub Actions / Jenkins | Automated testing and deployment |
| Cloud | AWS EC2 or Azure VM | Cloud deployment |
| Monitoring | CloudWatch / Prometheus / Grafana | Application and infrastructure monitoring |
| Security | UFW/nftables, IAM | Controlled response and cloud security |

# 4. Development Phases

| Phase | Area | Primary Outcome |
| --- | --- | --- |
| 0 | Planning & Environment | Development environment and architecture |
| 1 | Log Collection | Reliable Linux log ingestion |
| 2 | Parsing & Normalization | Structured security events |
| 3 | Database & Storage | Persistent event storage |
| 4 | SIEM Detection | Threat detection and alert generation |
| 5 | Alert & Incident Management | Investigation and lifecycle tracking |
| 6 | Web Dashboard | SOC-style monitoring interface |
| 7 | SOAR Playbook Engine | Automated response workflows |
| 8 | Response & Integrations | Controlled security actions |
| 9 | Threat Intelligence & Correlation | Event enrichment and advanced correlation |
| 10 | Docker & Containerization | Portable application deployment |
| 11 | CI/CD | Automated build, test and deployment |
| 12 | Cloud Deployment | Cloud-hosted SentinelLite |
| 13 | Monitoring & CloudOps | Operational visibility and management |
| 14 | Hardening, Testing & Documentation | Secure, tested final project |

# 5. Phase 0 — Planning & Environment Setup

## Objective

Prepare the development environment and establish the project's architecture.

## Tools

- Linux Mint/Ubuntu

- Python 3

- VS Code

- Git

- GitHub

- VirtualBox/VMware

## Key Tasks

- Install Python and Git.

- Create the repository and project structure.

- Create a Python virtual environment.

- Define requirements and architecture.

- Create README and .gitignore.

## Deliverables

Development environment, Git repository, architecture and project documentation.

# 6. Phase 1 — Log Collection

## Objective

Build the first SIEM component: a reliable log collector.

## Tools

- Python

- Linux authentication logs

- pathlib

- json

- logging

- datetime

- JSONL

## Key Tasks

- Read authentication logs.

- Preserve raw log entries.

- Track the last processed file position.

- Avoid duplicate ingestion.

- Add real-time monitoring.

- Handle missing files and log rotation.

## Deliverables

Working log collector, sample logs, JSONL event output and persistent collection state.

# 7. Phase 2 — Log Parsing & Normalization

## Objective

Convert raw log messages into structured security events.

## Tools

- Python

- Regular expressions

- datetime

- JSON

- Pytest

## Key Tasks

- Extract timestamps, host, process, event type, username, source IP, port and status.

- Generate unique event IDs.

- Preserve the original raw message.

- Create unit tests.

## Deliverables

Parser, normalization module, event schema and tests.

# 8. Phase 3 — Database & Event Storage

## Objective

Move from temporary JSONL storage to persistent event storage.

## Tools

- SQLite

- Python sqlite3

- SQL

- DB Browser for SQLite

## Key Tasks

- Create the database schema.

- Store normalized events.

- Track ingestion state.

- Add indexes for common queries.

- Prepare tables for alerts and incidents.

## Deliverables

Database schema, initialization code, event storage and query functions.

# 9. Phase 4 — SIEM Detection Engine

## Objective

Detect suspicious behavior using configurable rules and time-based correlation.

## Tools

- Python

- SQLite

- YAML/JSON

- Pytest

## Key Tasks

- Implement a rule engine.

- Create authentication and network detection rules.

- Use time windows and thresholds.

- Generate alerts with severity and rule IDs.

- Test detections against controlled sample events.

## Deliverables

Detection engine, configurable rules, severity logic and automated tests.

# 10. Phase 5 — Alert & Incident Management

## Objective

Turn detections into manageable security incidents.

## Tools

- Python

- SQLite

- Flask API

## Key Tasks

- Create alerts.

- Track status and severity.

- Group related alerts into incidents.

- Add investigation notes.

- Support assignment and resolution.

## Deliverables

Alert manager, incident manager and complete alert lifecycle.

# 11. Phase 6 — Web Dashboard

## Objective

Create a SOC-style interface for monitoring and investigation.

## Tools

- Flask

- HTML

- CSS

- JavaScript

- Jinja2

- Chart.js

- Bootstrap (optional)

## Key Tasks

- Build dashboard, alerts, incidents and event views.

- Add filtering.

- Display alert statistics and trends.

- Allow authorized status updates.

## Deliverables

Functional web dashboard with alert and incident views.

# 12. Phase 7 — SOAR Playbook Engine

## Objective

Automate security response workflows triggered by SIEM alerts.

## Tools

- Python

- YAML

- SQLite

- Flask

## Key Tasks

- Define playbook format.

- Map alerts to playbooks.

- Create action handlers.

- Execute actions sequentially.

- Record execution history.

- Support approval workflows.

## Deliverables

Playbook engine, playbook definitions, action framework and execution history.

# 13. Phase 8 — Automated Response & Integrations

## Objective

Connect SOAR to controlled operational security tools.

## Tools

- Python

- UFW/nftables

- SMTP

- Telegram API (optional)

- Flask

- SQLite

## Key Tasks

- Implement simulated responses first.

- Add analyst approval for disruptive actions.

- Test firewall actions only in an isolated environment.

- Send notifications.

- Audit every action.

## Deliverables

Controlled response actions, notifications, approval workflow and audit trail.

# 14. Phase 9 — Threat Intelligence & Event Correlation

## Objective

Enrich alerts and improve detection context.

## Tools

- Python

- REST APIs

- SQLite

- AbuseIPDB/VirusTotal (optional)

## Key Tasks

- Look up selected indicators.

- Store reputation information.

- Correlate related events.

- Suppress duplicate alerts.

- Add context to investigations.

## Deliverables

Threat-intelligence enrichment, indicator storage and correlation.

# 15. Phase 10 — Docker & Containerization

## Objective

Package the application for consistent deployment.

## Tools

- Docker

- Docker Compose

- Docker Hub (optional)

## Key Tasks

- Create Dockerfiles.

- Define services in Docker Compose.

- Containerize the application and database.

- Configure persistent storage and environment variables.

## Deliverables

Containerized SentinelLite deployment.

# 16. Phase 11 — CI/CD

## Objective

Automate testing, building and deployment.

## Tools

- GitHub Actions and/or Jenkins

- Git

- Docker

- Pytest

## Key Tasks

- Trigger pipeline on code changes.

- Install dependencies.

- Run linting and tests.

- Build Docker images.

- Perform basic security checks.

- Deploy after successful validation.

## Deliverables

CI/CD pipeline with automated tests and deployment.

# 17. Phase 12 — Cloud Deployment

## Objective

Deploy SentinelLite to a cloud environment.

## Tools

- AWS EC2 or Azure VM

- IAM

- VPC/networking

- Security Groups

- SSH

- Docker

## Key Tasks

- Provision a cloud VM.

- Configure IAM and network access.

- Install Docker.

- Deploy containers.

- Configure secrets and environment variables.

- Set up backups and basic cloud monitoring.

## Deliverables

Cloud-hosted SentinelLite instance with controlled network access.

# 18. Phase 13 — Monitoring & CloudOps

## Objective

Monitor application and infrastructure health.

## Tools

- CloudWatch and/or Prometheus/Grafana

- Docker

- Linux monitoring tools

## Key Tasks

- Monitor CPU, memory, disk and network usage.

- Monitor application availability.

- Track collector and SOAR failures.

- Create operational alerts.

- Monitor containers.

## Deliverables

Operational dashboards, health metrics and monitoring alerts.

# 19. Phase 14 — Security Hardening, Testing & Documentation

## Objective

Prepare the project for secure demonstration and ongoing maintenance.

## Tools

- Pytest

- Docker

- Git

- Linux security tools

- OWASP security practices

## Key Tasks

- Perform unit and integration testing.

- Validate authentication and authorization.

- Protect secrets.

- Validate inputs.

- Review container configuration.

- Document installation, architecture, operation and troubleshooting.

## Deliverables

Test suite, security review, installation guide, user guide and final project documentation.

# 20. Database Design

The following tables form the initial logical data model:

| Table | Purpose | Important Fields |
| --- | --- | --- |
| events | Normalized security events | event_id, timestamp, source, event_type, username, source_ip, status, raw_log |
| ingestion_state | Collector position/state | source_name, last_position, last_event_hash, updated_at |
| alerts | SIEM detections | alert_id, rule_id, title, severity, source_ip, status, timestamps |
| incidents | Investigation tracking | incident_id, title, severity, status, assigned_to, timestamps |
| incident_alerts | Alert-to-incident mapping | incident_id, alert_id |
| response_actions | SOAR actions | alert_id, action, result, timestamp |
| playbook_executions | Playbook history | playbook_id, incident_id, status, execution_time |
| indicators | Threat intelligence | indicator, type, source, reputation, confidence |
| audit_logs | Security/audit trail | actor, action, target, result, timestamp |

# 21. Detection Rules

| Rule ID | Detection | Initial Severity |
| --- | --- | --- |
| AUTH-001 | Repeated failed SSH logins from the same source within a defined time window | High |
| AUTH-002 | Successful authentication following repeated failures | High |
| AUTH-003 | Suspicious privilege escalation activity | Medium |
| NET-001 | Excessive connection attempts | Medium |
| SYS-001 | Suspicious system activity | Medium |

Thresholds are configurable and should be tested against controlled data before being used for real operational response.

# 22. SOAR Playbook Model

A playbook defines the actions taken after a qualifying SIEM alert.

Example workflow: SIEM Alert → SOAR Trigger → Create Incident → Record Indicator → Threat Check → Approval (if required) → Controlled Response → Notify Analyst → Audit.

# 23. Security and Safety Controls

- Use simulated response actions during initial development.

- Perform disruptive actions only in an isolated test environment.

- Maintain an allowlist for trusted systems and addresses.

- Require analyst approval for potentially disruptive actions.

- Never execute arbitrary shell commands directly from untrusted alert data.

- Store API keys and secrets outside source code.

- Maintain an audit record for every automated response.

- Provide rollback procedures for reversible actions.

- Restrict cloud network access to only required ports.

- Use least-privilege IAM permissions.

# 24. DevOps & CloudOps Integration

DevOps and CloudOps are integrated into the project as implementation practices rather than as separate features.

| Practice | How it is used in SentinelLite |
| --- | --- |
| Git/GitHub | Version control, branching, code review and project history |
| Docker | Package the application and dependencies |
| Docker Compose | Run application components as a coordinated stack |
| CI/CD | Automatically test, build and deploy changes |
| Linux | Application hosting, log collection and administration |
| Cloud VM | Host the production-style deployment |
| Networking | Security groups, firewall rules and service connectivity |
| Monitoring | Track application, container and server health |
| Automation | Python/Bash workflows for repeatable operational tasks |
| IAM/Secrets | Control access and protect deployment credentials |

# 25. Final End-to-End Demonstration

The final demonstration should show a controlled security event moving through the complete pipeline.

- Generate several controlled failed-login events.

- Log Collector ingests the events.

- Parser converts raw messages into structured events.

- Database stores the events.

- SIEM Detection Engine identifies a matching rule.

- Alert Manager creates a high-severity alert.

- Dashboard displays the alert.

- SOAR selects the corresponding playbook.

- The playbook creates an incident and enriches the indicator.

- A controlled or simulated response is executed.

- The action is recorded in the audit log.

- The incident is updated and resolved.

# 26. Final Repository Structure

sentinellite/
├── collector/
│   ├── __init__.py
│   ├── log_collector.py
│   └── monitor.py
├── parser/
│   ├── __init__.py
│   ├── auth_parser.py
│   └── normalizer.py
├── siem/
│   ├── __init__.py
│   ├── detection_engine.py
│   ├── correlation.py
│   └── rules/
│       ├── auth_rules.yaml
│       └── network_rules.yaml
├── soar/
│   ├── __init__.py
│   ├── playbook_engine.py
│   ├── actions.py
│   └── playbooks/
├── database/
│   ├── database.py
│   └── schema.sql
├── dashboard/
│   ├── app.py
│   ├── templates/
│   └── static/
├── threat_intel/
│   └── enrichment.py
├── tests/
├── logs/
├── data/
├── Dockerfile
├── docker-compose.yml
├── requirements.txt
├── .env.example
├── .gitignore
├── Jenkinsfile
└── README.md

# 27. Project Completion Criteria

- Security logs can be collected reliably without duplicate ingestion.

- Events are parsed and normalized into a defined schema.

- Events and alerts are stored persistently.

- Multiple detection rules generate meaningful alerts.

- Alerts can be investigated and linked to incidents.

- The dashboard displays events, alerts and incidents.

- SOAR playbooks execute controlled response workflows.

- Every response action is auditable.

- The application can run in Docker.

- Automated tests run through CI/CD.

- The application can be deployed to a cloud VM.

- Infrastructure and application health can be monitored.

- Security controls and project documentation are complete.

# 28. Recommended Development Principle

Every technology listed in the project should be genuinely implemented and used. For example, Docker should be used to run the application, CI/CD should execute real tests and builds, and cloud deployment should be demonstrated on an actual controlled cloud environment. This keeps the project technically credible and interview-ready.